## Slide 1: DGRS is seeking DW input for accuracy benchmark production as part of scorecard enhancements
DRAFT– Round 1 Accuracy Benchmark Production |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Sep ’18 |  |  |  | Oct ’18 |  |  |  | Nov ’18 |  |  |  | … | Feb ’18 |  |  | 
Issue Identification
Issue Quantification
Benchmark Creation
Start QA
Start Pilot
Start Go-Live
1
2
3
4
5
6
1 week
3 weeks
4 weeks
2 weeks
3 months
Below are the primary activities and approximate timelines for completing each step.
DGRS anticipates needing DW support for quantifying data integrity issues and benchmark development during encounter data scorecard enhancement cycle.
Timelines are estimates and will be updated based on discussions with DW.
Issue Identification – DGRS reviewing list of encounter data integrity issues, to identify candidates for conversion to accuracy benchmarks
Issue Quantification – With DW support, DGRS will quantify each issue by determining percentage of claims affected, to inform prioritization. DGRS will write requirements for benchmark development based on selected issues.
Benchmark Creation – DW will develop benchmark query based on aforementioned requirements.
Key Questions:
For Issues Quantification, which team is better suited to support this step? DW Projects or DW Informatics?
What are appropriate timelines for steps 2 and 3? What information would help refine these timelines?